## Test Plan for RobomartBD E-commerce Website

### 1. Project Overview

RobomartBD is an online e-commerce platform that enables users to browse, purchase, and manage a wide range of electronic products. This test plan defines the overall strategy, scope, objectives, and approach for validating the functionality, usability, performance, and reliability of the RobomartBD web application.

### 2. Objectives

- Validate that all core modules (Registration, Login, Cart, Checkout, Payment, Order Management, and Notifications) work as expected.

- Ensure seamless and consistent user experience across browsers and devices.

- Identify, document, and report defects effectively to enhance software quality.

- Verify integration with third-party systems such as payment gateways and email notifications.

- Confirm that system performance and security meet acceptable standards.

### 3. Scope

In Scope: - Functional Testing - UI/UX Testing - Usability Testing - Compatibility and Responsive Testing - Regression and Smoke Testing - Performance and Basic Security Validation - Integration Testing (Payment & Notification)

Out of Scope: - Database load testing - Extensive automation (future phase) - API-level security penetration testing

### 4. Modules to be Tested

- User Registration & Login

- Product Browsing and Search

- Add to Cart / Remove from Cart

- Checkout & Payment Process

- Order & Delivery Flow

- Coupon / Promo / Discount Functionality

- Responsive & Cross-Browser Compatibility

- Performance & Security

- Notifications & Integration (Email, SMS)

- Regression & Smoke Testing

### 5. Types of Testing

- Functional Testing: To validate all main features work as expected.

- UI/UX Testing: To verify user interface consistency and usability.

- Compatibility Testing: To ensure proper rendering on different browsers and devices.

- Regression Testing: To confirm no existing functionality breaks after updates.

- Smoke Testing: To verify basic system stability before detailed execution.

- Performance Testing: To check website loading speed and responsiveness.

- Security Testing: To validate secure login, payment handling, and data protection.

### 6. Test Approach

- Manual testing will be used to validate all functional and non-functional aspects.

- Test cases will be designed and maintained in Excel.

- Bug reporting and tracking will be done in Excel or Trello (as applicable).

- Retesting and regression will be performed after each fix.

- Screenshots and evidence will be collected for each failed test case.

### 7. Test Environment

- Platform: Web (Desktop and Mobile)

- Operating Systems: Windows 10, Android 13

- Browsers: Chrome, Firefox, Microsoft Edge

- Tools Used: Excel (Test Cases & Bug Reports), Snipping Tool, Trello, Chrome DevTools, Lighthouse (Performance)

### 8. Test Deliverables

- Test Plan Document (this document)

- Test Case Sheet (Test_Cases_RobomartBD.xlsx)

- Bug Report Sheet (Bug_Report_RobomartBD.xlsx)

- Test Execution Report

- Test Summary Report

- Evidence Screenshots

### 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Tester | Arifen | Prepare and execute test cases, document bugs, and create summary reports |
| Developer | – | Resolve issues identified during testing |
| Supervisor / QA Lead | – | Review reports and validate overall testing completeness |

### 10. Entry & Exit Criteria

Entry Criteria: - Website build is stable and ready for testing. - All required test cases have been prepared.

Exit Criteria: - All high and medium severity defects are resolved and re-tested. - All critical test cases were executed successfully. - Test Summary Report delivered to stakeholders.

### 11. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Website downtime | High | Coordinate with developers to schedule off-peak testing |
| Incomplete requirements | Medium | Clarify requirements through exploratory testing |
| Delayed fixes | Medium | Prioritize defects and maintain communication |
| Browser compatibility issues | Medium | Conduct multi-browser verification early |

### 12. Test Schedule

| Activity | Duration |
| --- | --- |
| Test Case Design | 2 Days |
| Test Execution | 3–4 Days |
| Bug Reporting & Retesting | 2 Days |
| Regression & Final Summary | 1–2 Days |

### 13. Overall Quality Goal

The goal of this test plan is to ensure that the RobomartBD e-commerce platform delivers a high-quality, secure, and user-friendly shopping experience with all critical functionalities performing reliably across browsers and devices.

Prepared by: Radoanul Arifen
Role: SQA Enginner
Date: November 2025